# ACXRWA Architecture Refactoring Roadmap

## Phase 1: CPX to DPX Transformation

Complete Technical Documentation

Version: 1.1
Date: November 2025
Prepared by: ACX CTO
Reviewed by: ACX Engineering Leads

Document Purpose:
This comprehensive technical documentation supports ACXRWA White Paper Section 7 (Technical Design), detailing the architecture, implementation strategy, and roadmap for transforming AirCarbon’s centralized Carbon Project Exchange (CPX) into a dual-mode platform supporting both custodial (CPX) and non-custodial (DPX) operations.

Intended Audience:
Engineering teams, technical leadership, security auditors, investors, partners, and whitepaper contributors.

Source Documents:
All source files available in src/ directory for reference.

# Part I: Executive Summary

This section is formatted for direct inclusion in ACXRWA White Paper Section 7.5

## 1. Strategic Vision

The ACXRWA platform will evolve from the current Carbon Project Exchange (CPX) centralized architecture to support a parallel Decentralized Project Exchange (DPX) operating mode. This transformation represents a fundamental shift enabling the platform to serve two distinct market segments—institutional custodial and DeFi-native non-custodial—from a single unified codebase.

Core Innovation:
Single platform, dual custody models, unified liquidity across centralized and decentralized carbon markets.

### Network Strategy

DPX (Decentralized Project Exchange): - Deploys on Avalanche C-Chain (Chain ID: 43114) - Sub-second finality (<2 seconds) - Low gas costs (~$0.42 per swap) - Robust DeFi ecosystem (Trader Joe, Aave, Benqi) - Ideal for crypto-native projects and buyers

CPX (Centralized Project Exchange): - Migrates to ACXNET (AvaLabs Custom Layer 1) - Zero gas fees for users (ACX-subsidized) - Instant finality (<1 second) - Private mempool (MEV protection) - Ideal for regulated markets and institutions

CPX Context: CPX is a subsystem of the wider ACX centralized exchange platform, which encompasses spot/CLOB markets, custody services, and fiat on/off-ramps.

## 2. Architectural Transformation

### 2.1 Key Dimensions of Change

| Dimension | CPX (Custodial) | DPX (Non-Custodial) |
| --- | --- | --- |
| Authentication | Username/password (JWT sessions) | Wallet signature (SIWE standard) |
| FCT Custody | STMv2 ledger (ACX-controlled) | ERC-20 tokens (user wallets) |
| Payment Rails | Fiat USD (bank accounts) | USDC/USDT (on-chain) |
| Settlement | Admin-signed atomic swap | SwapBox bilateral escrow |
| Network | ACXNET (Custom L1) | Avalanche C-Chain |
| Gas Fees | $0 (subsidized) | ~$0.42 per swap |

### 2.2 Trading Platform: Marketplace v2 (MBv2)

Both CPX and DPX operate on Marketplace v2 (MBv2)—a bilateral negotiation platform distinct from the C# matching engine (CLOB/spot market).

MBv2 Architecture: - Sellers list specific FCT projects (vintage, registry, methodology) - Buyers submit trade requests with proposed price/quantity - Direct negotiation via counter-offers and messaging - Settlement triggered upon mutual acceptance

NOT Used: C# matching engine (CLOB/spot market) is reserved for contract-based trading (CET, GNT fungible tokens), not project-based FCT trading in Phases 1-2.

Trade Flow:

Seller Lists Project on MBv2
    ↓
Buyer Submits Trade Request
    ↓
Negotiation (Counter-Offers)
    ↓
Seller Accepts Final Terms
    ↓
Settlement (CPX: transferOrTrade | DPX: SwapBox)

## 3. SwapBox: Trustless Bilateral Settlement

The SwapBox smart contract is the cornerstone innovation enabling DPX to eliminate ACX custody while maintaining exchange-grade reliability.

### 3.1 Mechanism

SwapBox operates as a bilateral escrow: once a trade is negotiated and accepted on MBv2, the ACX backend configures a SwapBox instance. Both parties then deposit their assets (buyer: USDC, seller: FCT). Once both deposits are confirmed, each party withdraws the counterparty’s asset—achieving atomic settlement without trusted intermediaries.

Contract Interface:

interface ISwapBox {
    function configureSwap(
        address buyer,
        address seller,
        address buyerAsset,     // USDC contract
        uint256 buyerAmount,
        address sellerAsset,    // FCT ERC-20
        uint256 sellerAmount,
        uint256 expiryTimestamp
    ) external returns (uint256 swapId);

    function depositBuyerAsset(uint256 swapId) external;
    function depositSellerAsset(uint256 swapId) external;
    function withdrawBuyerAsset(uint256 swapId) external;
    function withdrawSellerAsset(uint256 swapId) external;
    function cancelSwap(uint256 swapId) external;
}

### 3.2 Settlement Flow

- MBv2 Negotiation Complete: Seller accepts buyer’s trade request

- Swap Configuration: Backend deploys unique SwapBox instance with swapId

- Buyer Deposits: Approves USDC, calls depositBuyerAsset() → USDC held in escrow

- Seller Deposits: Approves FCT, calls depositSellerAsset() → FCT held in escrow

- Ready to Settle: Once both deposited, status becomes ReadyToSettle

- Atomic Withdrawal:

  - Buyer withdraws FCT tokens

  - Seller withdraws USDC

- Expiry Protection: 24-hour deadline; either party can reclaim if incomplete

Key Features: - Multiple concurrent swaps (1000s simultaneously) - No ACX custody—fully trustless - Gas-optimized: ~400K gas (~$0.42 on Avalanche) - Time-bounded with automatic refunds

## 4. True ERC-20 FCT Tokens

Unlike CPX where FCTs exist only as ledger entries, DPX mints real ERC-20 tokens to project owners’ wallets via the FctTokenFactory contract.

### 4.1 DeFi Composability

ERC-20 FCTs on Avalanche unlock ecosystem integrations:

- Trader Joe/Pangolin: Liquidity pools for FCT/USDC trading

- Aave/Benqi: Collateralized loans using FCTs

- Yield Yak: Auto-compounding yield strategies

- Cross-Chain Bridges: Port FCTs via LayerZero, Axelar

- Future: ACXNET integration for institutional liquidity

### 4.2 Metadata & Compliance

Each FCT ERC-20 embeds immutable metadata: - Project ID, vintage year - Registry (Verra, Gold Standard, ART) - Methodology - Compliance attributes (CORSIA, Article 6)

## 5. Feature Toggle Architecture

### 5.1 Single Codebase, Dual Behavior

The platform determines CPX vs. DPX behavior via runtime configuration:

// Environment variable
FEATURE_DPX_MODE=true  // or false

// Runtime decision logic
if (config.FEATURE_DPX_MODE) {
  authenticateWallet(signature, address);      // DPX
  mintErc20Fct(ownerWallet, amount);           // Avalanche
  settleViaSwapBox(tradeRequest);              // Bilateral escrow
} else {
  authenticateCredentials(username, password); // CPX
  mintLedgerFct(ledgerAddress, amount);        // ACXNET
  settleViaLedger(tradeRequest);               // Admin-signed
}

### 5.2 Technical Benefits

Efficiency: - ~50% reduction in code maintenance vs. separate platforms - Shared business logic: MBv2 negotiation, risk management, entity permissions - Unified test suite covers both modes

Operational Flexibility: - Enable DPX per entity/region via configuration - Instant rollback (toggle=false) if issues arise - Gradual rollout based on operational readiness

Scalability: - CPX: Batched admin transactions (gas-efficient) - DPX: Parallel user settlements (eliminates centralized bottleneck) - Horizontal scaling via decentralized architecture

## 6. Deployment Roadmap

Timeline: 6-month rollout targeting Phase 2 cross-mode liquidity by end Q2 2026 (June 30, 2026).

### Phase 1A – Foundation (Nov 2025: 4 weeks)

- Deploy SwapBox + FctTokenFactory to Avalanche Fuji testnet

- Design ACXNET subnet configuration

- Implement SIWE authentication

- Begin security audit (Halborn, Trail of Bits)

### Phase 1B – Development Sprint (Dec 2025: 4 weeks)

- Complete WalletConnect integration (Avalanche)

- Build SwapBox deposit UI

- Dual-network backend refactoring

- Load testing (1000+ concurrent orders)

### Phase 1C – Network Launches (Jan-Feb 2026: 8 weeks)

- ACXNET Launch: Deploy STMv2, migrate ACX/CPX from Polygon (hard cutover)

- Avalanche Launch: Deploy SwapBox + FctFactory to mainnet

- Onboard handpicked crypto-native projects and buyers

### Phase 1D – Production Scale (Mar-Apr 2026: 8 weeks)

- Expand DPX to additional crypto-native participants

- ACX/CPX fully operational on ACXNET

- Investigate DEX liquidity pool appetite

- Launch $ACR token staking

### Phase 2 – Cross-Mode Bridge (May-Jun 2026: 8 weeks)

- ACXNET ↔ Avalanche bridge for FCT wrapping

- Unified order book (CPX bids match DPX asks)

- Market maker incentives ($ACR rewards)

## 7. Compliance & Access Control

### 7.1 Tiered KYC Framework

While DPX uses wallet-based login, compliance requirements adapt to regulatory context:

Level 0 – Wallet-Only (Browsing): View listings, no trading

Level 1 – Self-Attestation: Accredited investor questionnaire, $50K trading cap

Level 2 – Document Verification: Identity docs, corporate verification, unlimited trading

Level 3 – Enhanced Due Diligence: Video calls, source-of-funds, institutional support

### 7.2 Geofencing Strategy

- IP-based geolocation at wallet connection

- OFAC sanction list blocking

- Regional tiers (e.g., US: accredited investors only)

- Flexible framework driven by legal/operational requirements

## 8. Economic Model Integration

### 8.1 $ACR Token Utility

0. Marketplace Access: Burn $ACR to list projects (anti-spam mechanism)

DPX-Specific: 1. Swap fee discounts (stake $ACR → 50% gas reduction) 2. Governance rights (vote on stablecoins, chains, KYC policies) 3. Liquidity mining (earn $ACR providing FCT/USDC liquidity) 4. Premium features (advanced DeFi tools)

### 8.2 Buyback & Burn

Unified revenue pool from both CPX and DPX: - CPX trading fees (STMv2 settlements) - DPX swap fees (paid in $ACR) - Project listing fees (burned $ACR) - → Open market $ACR buyback → burn

Result: Token value accrues from total throughput, not mode-specific.

## 9. Risk Mitigation

| Risk | Mitigation |
| --- | --- |
| Smart Contract Bugs | External audit + $100K bug bounty + emergency pause |
| UX Complexity | Handpicked DeFi-native participants + in-app guides + CPX fallback |
| Liquidity Fragmentation | Phase 2 bridge unifies pools + market maker incentives |
| Regulatory Uncertainty | Tiered KYC + geofencing + legal review per market |

## 10. Success Metrics

Technical: - Swap completion rate >95% - Settlement time <5 minutes - Gas cost <$1 (Avalanche) - ACXNET uptime >99.9%

Business: - 1,000+ active DPX wallets (Q1 2026) - $15M+ USDC volume via SwapBox - 50+ handpicked projects onboarded - Polygon → ACXNET hard cutover (Phase 1C)

Operational: - Zero critical security incidents - <10% code duplication (CPX/DPX) - <2 hour rollback capability

## 11. Market Positioning

Unique Value Proposition:

“ACXRWA is the only carbon exchange offering both centralized and decentralized access from a single platform, enabling institutions, DAOs, and retail investors to trade carbon credits with their preferred custody model—all backed by bilateral negotiation (Marketplace v2) for transparent project-based trading.”

Market Capture: - CPX: Regulated markets (Indonesia IDXCarbon, Brazil B3, compliance buyers) - DPX: DeFi markets (DAO treasuries, crypto-native projects, permissionless access) - Phase 2: Unified liquidity pool bridging both ecosystems

Total Addressable Market: 100% of carbon credit demand, regardless of custody preference.

# Part II: Current CPX Architecture

## 12. Authentication & User Management

Current Implementation (CPX): - Username/password authentication (SHA256-hashed credentials, SQL Server) - JWT-based session management (HTTP-only cookies) - Multi-factor authentication (email/SMS OTP) - Cognito integration for select deployments - IP whitelisting for enhanced security

Key Components: - packages/wa-api/services/user/user.service.ts – Login handlers - packages/utils-server/src/services/auth.service.ts – Auth middleware - packages/web/src/pages/Login.tsx – User-facing React login

## 13. Custody Model – STMv2 Centralized Ledger

Current Implementation: - Users do not hold private keys - ACX-controlled admin accounts execute all blockchain transactions - Pre-generated addresses (5000 per deployment) assigned to users - Balances maintained in STMv2 smart contract (STMv2.sol) - All asset movements occur on-ledger via admin-signed transactions

STMv2 Contract (Security Token Manager v2): - mintSecTokenBatch() – Mints FCTs to ledger accounts - fundOrWithdraw() – Credits/debits fiat currency - transferOrTrade() – Executes bilateral asset transfers - getLedgerEntry() – Retrieves account balances

Database Integration: - SQL Server: User-to-address mappings (user_account) - MongoDB: Blockchain indexer for fast ledger state queries - RabbitMQ: Transaction queue for async processing

Network Migration: - Current: Polygon PoS - Target: ACXNET (AvaLabs Custom L1) - Benefits: Dedicated throughput, zero-gas for users, customizable economics - Strategy: Snapshot → replay → hard cutover (Polygon decommissioned simultaneously)

## 14. Asset Lifecycle – FCT Minting (CPX)

Current Workflow:

- Project Onboarding: Developer submits ERPA → stored in carbon_project_apx table

- FCT Asset Creation: Admin creates asset type → registered in x_asset → trading pair created

- Minting to Ledger: Admin triggers mint → Ledger.mintBatch() → FCTs appear in project owner’s ledger account (not transferable to external wallets)

Key Point: FCTs exist only on STMv2 ledger, not as true ERC-20s.

## 15. Payment & Settlement – Fiat USD (CPX)

Current Workflow:

- Fiat Deposit: User bank wire → admin verifies → fundOrWithdraw() credits USD on-ledger

- MBv2 Trading: Seller lists project → buyer submits request → negotiation → acceptance

- Settlement: mb2.executeTrade → transferOrTrade() → atomic USD ↔ FCT swap on-ledger

- Fiat Withdrawal: Admin debits ledger → initiates bank wire

Key Point: USD exists as ledger balances, not stablecoins. ACX holds custody.

## 16. Marketplace v2 (MBv2) – Bilateral Trading

Architecture: - TypeScript/Node.js service (mb2.service.ts) - Seller workflow: List projects → receive requests → accept/reject/counter - Buyer workflow: Browse listings → submit requests → negotiate → confirm - Settlement: mb2.executeTrade triggers bilateral settlement

vs. Spot Market: - MBv2: Project-based bilateral negotiation (used by CPX/DPX) - CLOB Spot: Contract-based automatic matching (not used for FCT)

# Part III: Target DPX Architecture

## 17. Wallet-Based Authentication (DPX)

Proposed Implementation:

Frontend: - WalletConnect / RainbowKit UI for wallet connection - Support Metamask, Core Wallet, WalletConnect, hardware wallets - Display connected address as identifier

Backend: - SIWE (Sign-In with Ethereum) standard - User signs nonce message → backend verifies signature → issues JWT - Map wallet address → user entity (auto-create on first login) - Remove password hashing (authentication is cryptographic)

Feature Toggle:

// auth.service.ts
if (FEATURE_DPX_MODE) {
  return await authenticateWallet(req);
} else {
  return await authenticateCredentials(req);
}

## 18. ERC-20 FCT Tokens (DPX)

Implementation:

FctTokenFactory Contract: Deploys unique ERC-20 per project-vintage with embedded metadata (registry, methodology, compliance attributes).

Minting Process (DPX): 1. Admin approves project 2. Triggers apx.mintFctTokens (DPX mode) 3. System deploys FctToken ERC-20 on Avalanche C-Chain 4. Mints to project owner’s wallet (not ledger) 5. ERC-20 address stored in database (x_asset.erc20_address)

DeFi Composability: - Uniswap-style DEXs (Trader Joe, Pangolin) - Lending protocols (Aave, Benqi) - Yield aggregators (Yield Yak) - Cross-chain bridges (LayerZero, Axelar)

## 19. USDC Payment Rails (DPX)

Implementation:

Asset Configuration: - USDC on Avalanche: 0xB97EF9Ef8734C71904D8002F8b6Bc66Dd9c48a6E - USDT alternative: 0x9702230A8Ea53601f5cD2dc00fDBc13d4dF4A8c7

Balance Checks:

async function getWalletBalance(address: string, tokenAddress: string) {
  const avalancheProvider = new ethers.providers.JsonRpcProvider(
    'https://api.avax.network/ext/bc/C/rpc'
  );
  const erc20 = new ethers.Contract(tokenAddress, erc20Abi, avalancheProvider);
  return await erc20.balanceOf(address);
}

Order Placement: Before submitting trade request acceptance, buyer approves USDC to SwapBox contract.

## 20. SwapBox Settlement (DPX)

Implementation:

Post-MBv2 acceptance, backend configures SwapBox:

// services/mb2/actions/executeTradeSwapBox.action.ts
async function executeTradeSwapBox(tradeRequest: TradeRequest) {
  const swapBox = new ethers.Contract(SWAPBOX_ADDRESS, swapBoxAbi, signer);
  
  const tx = await swapBox.configureSwap(
    tradeRequest.buyerWallet,
    tradeRequest.sellerWallet,
    USDC_ADDRESS_AVALANCHE,
    tradeRequest.price * tradeRequest.quantity,
    tradeRequest.fctTokenAddress,
    tradeRequest.quantity,
    Math.floor(Date.now() / 1000) + 86400 // 24 hour expiry
  );
  
  const receipt = await tx.wait();
  const swapId = receipt.events[0].args.swapId;
  
  // Notify both parties to deposit
  await notifier.send(tradeRequest.buyerUserId, { 
    type: 'DEPOSIT_USDC_REQUIRED', 
    swapId 
  });
  await notifier.send(tradeRequest.sellerUserId, { 
    type: 'DEPOSIT_FCT_REQUIRED', 
    swapId 
  });
}

# Part IV: Implementation Specification

## 21. Codebase Refactoring Plan

### 21.1 Components Modified

| Component | CPX Function | DPX Function | Shared Logic |
| --- | --- | --- | --- |
| Authentication | Credentials | Wallet (SIWE) | Session management |
| Marketplace | MBv2 bilateral | MBv2 bilateral | 100% shared |
| FCT Minting | STMv2 ledger (ACXNET) | ERC-20 deploy (Avalanche) | Project validation |
| Listings | Seller lists on MBv2 | Same | MBv2 engine |
| Trade Requests | Buyer submits | Same | MBv2 negotiation |
| Balance Queries | Ledger read (ACXNET) | ERC-20 read (Avalanche) | Display logic |
| Settlement | transferOrTrade() | SwapBox escrow | MBv2 acceptance trigger |

### 21.2 Frontend Changes (React/TypeScript)

Modified: - Login.tsx – WalletConnect button (conditional) - Balances.tsx – Wallet balances (Avalanche ERC-20) - TradeRequestForm.tsx – USDC approval before acceptance

New: - SwapBoxDeposit.tsx – Deposit/withdraw UI for settlement

### 21.3 Backend Changes (Node.js/Moleculer)

Modified: - auth.service.ts – SIWE authentication - user.service.ts – Wallet address mapping - mb2.service.ts – SwapBox settlement flow

New: - swapbox.service.ts – Monitor swaps, handle expirations - geofence.service.ts – KYC/AML compliance checks

### 21.4 Smart Contracts (Solidity)

New (Avalanche C-Chain): - FctTokenFactory.sol – Deploys ERC-20 FCTs - SwapBox.sol – Bilateral escrow (see Part VI for full implementation) - FctToken.sol – Standard ERC-20 per vintage

Existing (ACXNET): - STMv2.sol – Centralized ledger (unchanged, CPX-only)

### 21.5 Database Schema

New Tables: - user_wallet – Wallet address mappings - swapbox_swap – Swap status tracking - kyc_attestation – Compliance data

Modified Tables: - x_asset – Add erc20_address, token_standard, network_id - user_account – Add is_external_wallet flag - user – Add kyc_level enum

## 22. Network Deployment Strategy

### 22.1 ACXNET Custom L1 (CPX)

Configuration: - Minimum 5 institutional validators - Configurable gas schedule (subsidized for users) - Private mempool (MEV protection) - Dedicated block space (no public congestion)

Migration from Polygon: 1. Snapshot Polygon state (all balances, assets, trades, spot market data) 2. Deploy STMv2 to ACXNET 3. Replay state 4. Hard cutover: Switch traffic, decommission Polygon same day 5. Monitor 24/7 for 1 week

### 22.2 Avalanche C-Chain (DPX)

Configuration: - Deploy FctTokenFactory, SwapBox to mainnet (43114) - Testnet: Avalanche Fuji (43113) - Grant CONFIGURATOR_ROLE to ACX backend signers - Integrate indexer for event tracking

## 23. Compliance Implementation

### 23.1 KYC Database Schema

CREATE TABLE kyc_attestation (
    id INT PRIMARY KEY IDENTITY,
    wallet_address NVARCHAR(42) NOT NULL,
    kyc_level NVARCHAR(20) NOT NULL,
    country_code NVARCHAR(2),
    ip_address NVARCHAR(45),
    attestation_data NVARCHAR(MAX),
    verified_at_utc DATETIME,
    verified_by INT,
    expiry_utc DATETIME,
    created_at_utc DATETIME DEFAULT GETUTCDATE()
);

### 23.2 Geofencing Service

async function validateAccess(walletAddress: string, ipAddress: string) {
  const geoData = await geolocate(ipAddress);
  
  if (SANCTIONED_COUNTRIES.includes(geoData.country)) {
    throw new ForbiddenError('Region not supported');
  }
  
  if (RESTRICTED_COUNTRIES.includes(geoData.country)) {
    const kycLevel = await getKycLevel(walletAddress);
    if (kycLevel < KYC_LEVEL_DOCUMENT_VERIFIED) {
      throw new ForbiddenError('Enhanced KYC required for your region');
    }
  }
  
  return { allowed: true, kycRequired: geoData.kycTier };
}

## 24. Performance & Scalability Analysis

### 24.1 Network Comparison

| Metric | ACXNET (CPX) | Avalanche (DPX) |
| --- | --- | --- |
| Finality | <1 second | <2 seconds |
| Throughput | 10K+ TPS (configurable) | 4,500 TPS |
| Gas (User) | $0.00 (subsidized) | ~$0.42 |
| Gas (ACX) | <$0.01 per tx | $0 (users pay) |
| Validator Set | ACX + institutional partners | Public Avalanche validators |
| MEV Protection | Private mempool | Standard |

### 24.2 Settlement Throughput

CPX: ~100 settlements/sec (limited by admin signing)
DPX: Unlimited (parallel user-initiated SwapBox transactions)

Conclusion: DPX scales horizontally via decentralized settlement; CPX optimizes for zero user friction.

## 25. Gas Cost Economics

### 25.1 Avalanche C-Chain (DPX)

| Operation | Gas Used | Cost @ 50 nAVAX |
| --- | --- | --- |
| Configure Swap | 120,000 | $0.18 |
| Buyer Deposit USDC | 80,000 | $0.12 |
| Seller Deposit FCT | 80,000 | $0.12 |
| Total per Swap | 280,000 | $0.42 |

Assumes AVAX = $30

### 25.2 Network Comparison

| Network | Cost | Finality | Throughput |
| --- | --- | --- | --- |
| Avalanche | $0.42 | <2 sec | 4,500 TPS |
| Polygon | $0.10 | ~30 sec | ~7,000 TPS |
| Arbitrum | $2.00 | ~15 min | ~40,000 TPS |
| Ethereum | $50+ | ~12 min | ~15 TPS |

Why Avalanche: - Sub-second finality (superior to Polygon/Arbitrum) - Competitive gas costs - Subnet architecture (future ACXNET integration) - Strong DeFi ecosystem - Institutional adoption (Ava Labs partnerships)

# Part V: Deployment Timeline

## 26. Phase-by-Phase Roadmap

Target: Phase 2 cross-mode liquidity by end Q2 2026 (June 30, 2026).

### Phase 1A – Foundation (Nov 2025: 4 weeks)

Smart Contracts: - Deploy FctTokenFactory, SwapBox to Avalanche Fuji testnet (43113) - Comprehensive test suite (Hardhat with Avalanche fork) - Begin security audit (Ava Labs-recommended: Halborn, Trail of Bits)

ACXNET Planning: - Design subnet configuration (validator set, gas economics) - Plan Polygon → ACXNET state migration - Set up ACXNET testnet environment

Backend: - Implement SIWE authentication - Add Avalanche RPC integration - Create swapbox.service.ts - Add feature toggle framework with network-aware routing

Database: - Create user_wallet, swapbox_swap, kyc_attestation tables - Migrate x_asset to support erc20_address, network_id

Deliverable: Fully functional DPX testnet + ACXNET migration plan

### Phase 1B – Development Sprint (Dec 2025: 4 weeks)

Frontend: - WalletConnect integration (Avalanche C-Chain) - SwapBox deposit UI with AVAX gas estimation - Wallet balance displays (USDC on Avalanche) - USDC approval flow for MBv2 trade requests

Backend: - Refactor apx.mintFctTokens for dual-network (Avalanche + ACXNET) - Refactor mb2.executeTrade to support SwapBox - SwapBox event monitoring in indexer (Avalanche sync) - ACXNET RPC integration

Testing: - End-to-end: Wallet login → mint FCT → list project → negotiate → deposit → settle - Integration: CPX (ACXNET testnet) + DPX (Avalanche Fuji) side-by-side - Load testing: 1000+ concurrent orders across both networks

Security: - Complete external audit - Remediate critical/high findings - Launch bug bounty ($50K rewards)

Deliverable: Production-ready codebase for both networks

### Phase 1C – Network Launches (Jan-Feb 2026: 8 weeks)

ACXNET Launch + Polygon Decommission (Weeks 1-4): - Deploy ACXNET subnet validators (min 5 institutional partners) - Deploy STMv2 ledger to ACXNET - Snapshot Polygon ACX/CPX state (ledger balances, assets, trades, spot market) - Migrate ACX/CPX platform to ACXNET (includes CPX marketplace + spot/CLOB) - Hard cutover: Switch all traffic to ACXNET, decommission Polygon simultaneously - Monitor 24/7 for 1 week post-cutover

Avalanche Mainnet Launch (Weeks 5-8): - Deploy FctTokenFactory + SwapBox to Avalanche C-Chain mainnet - Configure backend with mainnet addresses - Deploy indexer for Avalanche event tracking - Launch DPX with handpicked projects and buyers familiar with DeFi/crypto primitives - Monitor swap completion rates (target: >95%)

Operations: - Grafana dashboards for both networks (ACXNET + Avalanche) - Alerts: expired swaps, failed txs, network congestion - Train support team on dual-network troubleshooting

Deliverable: Both CPX (ACXNET) and DPX (Avalanche) live in production

### Phase 1D – Production Scale (Mar-Apr 2026: 8 weeks)

Rollout: - Expand DPX to additional crypto-native projects and buyers - All ACX/CPX entities fully operational on ACXNET (Polygon decommissioned in Phase 1C) - Launch $ACR token staking for swap fee discounts - Implement tiered KYC/AML framework (self-attestation → document verification) - Deploy geofencing controls per legal/operational requirements

Optimization: - Investigate market appetite for DEX liquidity pools (e.g., Trader Joe FCT/USDC pairs) - Add USDT, DAI support on Avalanche - Batch swap settlement (reduce gas 30%) - Enable Core Wallet, Rabby Wallet support

Performance Targets: - DPX: <$1 gas per swap - CPX: <$0.01 backend cost (user pays $0) - 1,000+ active DPX wallets - $15M+ USDC volume

Deliverable: Scaled production ready for Phase 2

### Phase 2 – Cross-Mode Bridge (May-Jun 2026: 8 weeks)

Goal: Enable seamless trading between CPX (ACXNET ledger) and DPX (Avalanche ERC-20).

Architecture: 1. Bridge Contract: Lock FCT ERC-20 on Avalanche → unlock on ACXNET ledger (and vice versa) 2. Unified Order Book: Matching engine matches CPX bids with DPX asks transparently 3. Cross-Chain Messaging: Avalanche Warp Messaging or Axelar 4. Market Makers: $ACR rewards for cross-mode liquidity

Technical Challenges: - Cross-L1 message passing - Atomic settlement guarantees - Liquidity balancing

Deliverable (June 30, 2026): Unified liquidity pool, CPX ↔ DPX interoperability

Success Metric: >$50M combined TVL across ACXNET + Avalanche

# Part VI: Smart Contract Specifications

## 27. SwapBox Contract (Complete Implementation)

Full Solidity code available in src/SwapBox-Contract.md

### 27.1 Contract Overview

// SPDX-License-Identifier: MIT
pragma solidity ^0.8.20;

import "@openzeppelin/contracts/token/ERC20/IERC20.sol";
import "@openzeppelin/contracts/token/ERC20/utils/SafeERC20.sol";
import "@openzeppelin/contracts/access/AccessControl.sol";
import "@openzeppelin/contracts/security/ReentrancyGuard.sol";
import "@openzeppelin/contracts/security/Pausable.sol";

contract SwapBox is AccessControl, ReentrancyGuard, Pausable {
    using SafeERC20 for IERC20;

    bytes32 public constant CONFIGURATOR_ROLE = keccak256("CONFIGURATOR_ROLE");
    bytes32 public constant PAUSER_ROLE = keccak256("PAUSER_ROLE");

    enum SwapStatus { 
        None, Pending, BuyerDeposited, SellerDeposited, 
        ReadyToSettle, Completed, Cancelled 
    }

    struct Swap {
        uint256 swapId;
        address buyer;
        address seller;
        address buyerAsset;
        uint256 buyerAmount;
        address sellerAsset;
        uint256 sellerAmount;
        SwapStatus status;
        uint256 expiryTimestamp;
        bool buyerDeposited;
        bool sellerDeposited;
        bool buyerWithdrew;
        bool sellerWithdrew;
        uint256 createdAt;
    }

    mapping(uint256 => Swap) public swaps;
    uint256 private _swapCounter;

    // Events, functions omitted for brevity
    // See src/SwapBox-Contract.md for complete implementation
}

### 27.2 Key Functions

Configuration (ACX backend only):

function configureSwap(
    address buyer,
    address seller,
    address buyerAsset,
    uint256 buyerAmount,
    address sellerAsset,
    uint256 sellerAmount,
    uint256 expiryTimestamp
) external onlyRole(CONFIGURATOR_ROLE) returns (uint256 swapId);

Deposits (users):

function depositBuyerAsset(uint256 swapId) external nonReentrant;
function depositSellerAsset(uint256 swapId) external nonReentrant;

Withdrawals (users, after both deposited):

function withdrawBuyerAsset(uint256 swapId) external nonReentrant;
function withdrawSellerAsset(uint256 swapId) external nonReentrant;

Cancellation (after expiry):

function cancelSwap(uint256 swapId) external nonReentrant;

### 27.3 Security Features

- ReentrancyGuard: Prevents reentrancy attacks

- SafeERC20: Safe token transfer wrappers

- AccessControl: Role-based permissions (configurator, pauser)

- Pausable: Emergency stop mechanism

- Time-bounded: Automatic refunds after expiry

Audit Requirements: - External audit by tier-1 firm (Halborn, Trail of Bits) - Bug bounty program ($100K for critical vulnerabilities) - Minimum 4 weeks testnet operation

## 28. FctTokenFactory Contract

interface IFctTokenFactory {
    function createFctToken(
        string memory name,
        string memory symbol,
        address projectOwner,
        uint256 initialSupply,
        Metadata memory metadata
    ) external returns (address tokenAddress);
}

struct Metadata {
    string projectId;
    uint256 vintageYear;
    string registry;
    string methodology;
    bool corsiaEligible;
    bool article6Authorized;
}

Usage: Each FCT project-vintage gets unique ERC-20 contract with embedded compliance metadata.

# Part VII: Comparative Analysis

## 29. CPX vs. DPX Side-by-Side

Detailed comparison available in src/CPX-vs-DPX-Technical-Comparison.md

### 29.1 Authentication

| Feature | CPX | DPX |
| --- | --- | --- |
| Method | Username/password (SHA256) | Wallet signature (SIWE) |
| Session | JWT cookies | JWT tied to wallet address |
| MFA | Email/SMS OTP | Wallet-native (Ledger, Trezor) |
| Recovery | Password reset | Seed phrase (user responsibility) |
| Code | user.service.ts::login() | wallet-auth.service.ts::loginWithWallet() |

### 29.2 Asset Custody

| Feature | CPX | DPX |
| --- | --- | --- |
| Network | ACXNET | Avalanche C-Chain |
| Storage | STMv2 ledger | User wallets (ERC-20) |
| Private Keys | ACX admin accounts | Users (Metamask, Core Wallet) |
| Standard | Custom ledger entries | ERC-20 (OpenZeppelin) |
| Transferability | Platform-only | Global (any EVM wallet/DEX) |
| Composability | Platform-only | Avalanche DeFi (Trader Joe, Aave, Benqi) |

### 29.3 Settlement

| Feature | CPX | DPX |
| --- | --- | --- |
| Method | transferOrTrade() atomic swap | SwapBox bilateral escrow |
| Signer | ACX admin | Buyer + seller (4 txs) |
| Trigger | Seller accepts on MBv2 → auto-settle | Seller accepts → users deposit |
| Finality | <1 second | ~4 seconds (4 transactions) |
| Recovery | Database rollback | Auto-refund after 24h expiry |
| Custody | ACX controls ledger | SwapBox holds escrow |

### 29.4 User Experience

| Aspect | CPX | DPX |
| --- | --- | --- |
| Setup | Register → email verify → login | Connect wallet (instant) |
| Learning Curve | Familiar (traditional exchange) | Requires wallet knowledge |
| Trading | MBv2 bilateral negotiation | Same (MBv2) |
| Deposit Time | 1-3 days (bank wire) | Instant (if USDC on Avalanche) |
| Settlement | Instant after acceptance | 4-step (deposit USDC → deposit FCT → withdraw each) |
| Settlement Time | <1 second | <5 minutes typical |

## 30. Shared Infrastructure

100% Shared (No Changes): - Marketplace v2 (MBv2) listing and negotiation - Project management and validation - Entity permission graph - Market data and analytics

Not Used for CPX/DPX: - C# matching engine (OrderMatcher) - Order Management System (OMS) - Spot/CLOB trading APIs

These components serve contract-based trading (CET, GNT), not project-based FCT trading.

# Part VIII: Risk Assessment & Mitigation

## 31. Identified Risks & Responses

### 31.1 Smart Contract Risk

Threat: SwapBox bugs could lock user funds

Mitigation: - External security audit (Trail of Bits or OpenZeppelin) - $100K bug bounty program - Emergency pause mechanism (admin-controlled) - Gradual rollout (start with $1M TVL cap) - 4+ weeks testnet operation before mainnet

### 31.2 UX Complexity Risk

Threat: Non-crypto users confused by wallets

Mitigation: - Launch DPX with handpicked projects and buyers familiar with DeFi/crypto primitives - In-app wallet setup guides (video tutorials) - Fallback to CPX mode for users without wallets - 24/7 support chat specialized in wallet troubleshooting - Social recovery options (Argent, Safe{Wallet})

### 31.3 Liquidity Fragmentation Risk

Threat: CPX and DPX liquidity pools separate, reducing depth

Mitigation: - Phase 2 cross-mode bridge unifies liquidity - Market maker incentives ($ACR token rewards) - Unified order book (both user types see same listings)

### 31.4 Regulatory Risk

Threat: Some jurisdictions prohibit non-custodial exchanges

Mitigation: - DPX launched with handpicked crypto-native participants initially - Tiered KYC framework (self-attestation → full document verification) - Geofencing via IP-based detection + sanctions screening - Legal review per market before broader activation - CPX remains available in all markets regardless

### 31.5 Dual-Network Complexity

Threat: Operating on two L1s increases operational burden

Mitigation: - Unified codebase with network-aware routing - Comprehensive monitoring dashboards for both chains - Dedicated support training for dual-network scenarios - Feature toggle allows instant mode switching

### 31.6 ACXNET Subnet Launch Risk

Threat: Custom L1 deployment may encounter unforeseen technical challenges

Mitigation: - Ava Labs partnership for technical support - Extensive testnet period (Phases 1A-1B) - Validator onboarding (institutional partners) - Fallback: Parallel Polygon operation during migration window

### 31.7 Compressed Timeline Risk

Threat: 6-month delivery window leaves limited buffer

Mitigation: - Start Phase 1A immediately (November 2025) - Parallel development streams where possible - Pre-approved contingency: Phase 2 can extend to mid-July 2026 if needed

## 32. Success Metrics & KPIs

### 32.1 Technical Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Swap success rate | >95% | SwapBox completed / configured |
| Settlement latency (DPX) | <5 minutes | Time from both deposits to both withdrawals |
| Gas cost (DPX) | <$1 per swap | Average Avalanche gas cost |
| ACXNET uptime | >99.9% | Network availability |
| STMv2 finality | <1 second | Block confirmation time |

### 32.2 Business Metrics

| Metric | Target | Timeline |
| --- | --- | --- |
| Active DPX wallets | 1,000+ | End Q1 2026 |
| USDC volume (SwapBox) | $15M+ | Q1 2026 |
| Projects onboarded (DPX) | 50+ | End Q1 2026 |
| Polygon → ACXNET cutover | 100% | Phase 1C (Feb 2026) |
| Phase 2 bridge launch | Complete | June 30, 2026 |

### 32.3 Operational Metrics

| Metric | Target |
| --- | --- |
| Code duplication (CPX/DPX) | <10% |
| Mode toggle time (new entity) | <1 hour |
| Rollback time (if critical bug) | <2 hours |
| Security incidents | Zero critical |
| Support tickets (wallet issues) | <5% |

# Part IX: Economic Model & Token Utility

## 33. $ACR Token Integration

### 33.1 Core Utility Functions

0. Marketplace Access (Burn Mechanism): Burn $ACR to gain project listing access on CPX & DPX marketplaces. Anti-spam mechanism creating constant burn demand from project owners.

DPX-Specific Utility:

- Swap Fee Discounts: Stake $ACR → reduce SwapBox gas costs by 50%

- Governance Rights: Vote on:

  - Supported stablecoins (USDC, USDT, DAI)

  - Chain deployments (future multi-chain)

  - KYC policy tiers (compliance framework evolution)

- Liquidity Mining: Earn $ACR by providing FCT/USDC liquidity on Avalanche DEXs

- Premium Features: Access to advanced DeFi tools (limit orders, auto-compounding, portfolio analytics)

### 33.2 Buyback & Burn Mechanism

Platform revenues from both CPX and DPX flow into unified buyback pool:

Revenue Sources: - CPX: Trading fees from STMv2 ledger settlements (ACXNET) - DPX: Swap configuration fees (paid in $ACR) - Project listing fees (burned $ACR for marketplace access) - KYC verification fees (optional revenue stream)

Buyback Flow:

Combined revenues → Open market $ACR buyback → Burn

Result: Token value accrues from total platform throughput (CPX + DPX), not mode-specific activity. Deflationary pressure increases as project listings and swap volumes grow.

## 34. Competitive Positioning

### 34.1 Market Differentiation

ACXRWA Unique Value:

“ACXRWA is the only carbon exchange offering both centralized and decentralized access from a single platform, enabling institutions, DAOs, and retail investors to trade carbon credits with their preferred custody model—all backed by bilateral negotiation (Marketplace v2) for transparent project-based trading.”

vs. Competitors: - vs. Traditional Carbon Exchanges: DPX offers DeFi composability - vs. Pure DEXs: CPX offers institutional custody + zero gas fees - vs. Fragmented Platforms: Unified liquidity across both modes (Phase 2)

### 34.2 Market Capture Strategy

CPX Markets: - Regulated jurisdictions (Indonesia IDXCarbon, Brazil B3) - Institutional compliance buyers - Corporate sustainability teams - Governments (Article 6 transactions)

DPX Markets: - DAO treasuries (MakerDAO, Gitcoin) - Crypto-native project developers - DeFi-savvy retail investors - Permissionless global access

Phase 2 (Unified): - Cross-mode liquidity pool - 100% TAM (total addressable market) regardless of custody preference

# Appendices

## Appendix A: Network Configuration Reference

### A.1 Avalanche C-Chain (DPX)

Mainnet: - Chain ID: 43114 - RPC: https://api.avax.network/ext/bc/C/rpc - Explorer: https://snowtrace.io

Testnet (Fuji): - Chain ID: 43113 - RPC: https://api.avax-test.network/ext/bc/C/rpc

Contract Addresses (Mainnet): - USDC: 0xB97EF9Ef8734C71904D8002F8b6Bc66Dd9c48a6E - USDT: 0x9702230A8Ea53601f5cD2dc00fDBc13d4dF4A8c7 - SwapBox: TBD (Phase 1C deployment) - FctTokenFactory: TBD (Phase 1C deployment)

### A.2 ACXNET Custom L1 (CPX)

Configuration: - Chain ID: TBD (subnet deployment) - RPC: https://rpc.acxnet.io (planned) - Explorer: https://explorer.acxnet.io (planned)

Validator Set: - Minimum 5 institutional partners - ACX-operated nodes - Configurable consensus parameters

STMv2 Contract: - Address: TBD (migrated from Polygon) - Deployment: Phase 1C (Jan 2026)

## Appendix B: Feature Toggle Configuration

### B.1 Environment Variables

# DPX Mode (Avalanche C-Chain)
FEATURE_DPX_MODE=true
DPX_NETWORK_ID=43114
DPX_TESTNET_ID=43113
DPX_RPC_URL=https://api.avax.network/ext/bc/C/rpc
DPX_EXPLORER=https://snowtrace.io

# Smart Contract Addresses (Avalanche)
SWAPBOX_ADDRESS_AVALANCHE=0x...
FCT_FACTORY_ADDRESS_AVALANCHE=0x...
USDC_ADDRESS_AVALANCHE=0xB97EF9Ef8734C71904D8002F8b6Bc66Dd9c48a6E
USDT_ADDRESS_AVALANCHE=0x9702230A8Ea53601f5cD2dc00fDBc13d4dF4A8c7

# CPX Mode (ACXNET)
FEATURE_DPX_MODE=false
CPX_NETWORK_ID=ACXNET_CHAIN_ID
CPX_RPC_URL=https://rpc.acxnet.io
CPX_EXPLORER=https://explorer.acxnet.io

# STMv2 Ledger (ACXNET)
STMV2_ADDRESS_ACXNET=0x...
ROOT_ACCOUNT_ACXNET=0x...

# Migration Config
POLYGON_SNAPSHOT_BLOCK=...
ACXNET_GENESIS_BLOCK=...

## Appendix C: Development Changelog

### C.1 Version History

v1.0 → v1.1 (November 2025):

Network Changes: - DPX: Ethereum/Polygon/Arbitrum multi-chain → Avalanche C-Chain exclusive - CPX: Remain on Polygon → Migrate to ACXNET custom L1

Terminology: - ACXv2 → STMv2 (Security Token Manager v2) - CPX → ACX/CPX (clarified as subsystem) - ACXRWA token → $ACR token - MB2 → MBv2 (Market Board v2)

Timeline: - 12+ month gradual → 6-month aggressive - Phase 2 target: June 30, 2026

Content: - Added: Marketplace v2 (MBv2) bilateral negotiation clarification - Added: KYC/AML tiered compliance framework - Added: Geofencing strategy - Added: $ACR marketplace access utility (burn to list) - Removed: A/B testing references - Removed: “Critical deadline” alarmist language - Removed: All emojis (professional tone)

Documents: - Combined: Executive Summary + Whitepaper Section → Whitepaper-ARR-Phase1.md - New: SwapBox-Contract.md (complete Solidity) - New: QUICK-REFERENCE.md (developer cheat sheet)

### C.2 Detailed Change Log

See src/CHANGES-v1.1.md for complete change-by-change documentation.

## Appendix D: Implementation Checklist

### D.1 Phase 1A (Nov 2025)

Smart Contracts: - [ ] Deploy FctTokenFactory to Avalanche Fuji - [ ] Deploy SwapBox to Avalanche Fuji - [ ] Write comprehensive test suite (Hardhat) - [ ] Initiate security audit

CPX Migration: - [ ] Design ACXNET subnet (validators, gas, consensus) - [ ] Plan state migration (snapshot strategy) - [ ] Set up ACXNET testnet

Backend: - [ ] Implement SIWE authentication - [ ] Add Avalanche RPC integration - [ ] Create swapbox.service.ts - [ ] Add geofence.service.ts for compliance - [ ] Feature toggle framework

Database: - [ ] Create user_wallet, swapbox_swap, kyc_attestation - [ ] Modify x_asset, user_account, user

### D.2 Phase 1B (Dec 2025)

Frontend: - [ ] WalletConnect integration - [ ] SwapBox deposit/withdraw UI - [ ] Wallet balance displays - [ ] USDC approval flow

Backend: - [ ] Dual-network minting (apx.mintFctTokens) - [ ] SwapBox settlement (mb2.executeTradeSwapBox) - [ ] Avalanche indexer integration - [ ] ACXNET RPC integration

Testing: - [ ] End-to-end DPX flow - [ ] End-to-end CPX (ACXNET testnet) flow - [ ] Load testing (1000+ orders)

Security: - [ ] Complete audit - [ ] Remediate findings - [ ] Launch bug bounty

### D.3 Phase 1C (Jan-Feb 2026)

ACXNET (Weeks 1-4): - [ ] Deploy subnet validators - [ ] Deploy STMv2 to ACXNET - [ ] Snapshot Polygon - [ ] Hard cutover + Polygon decommission - [ ] 24/7 monitoring

Avalanche (Weeks 5-8): - [ ] Deploy SwapBox + FctFactory (mainnet) - [ ] Configure backend - [ ] Deploy indexer - [ ] Onboard handpicked participants - [ ] Monitor swap rates

### D.4 Phase 1D (Mar-Apr 2026)

- ☐ Expand DPX to more crypto-native participants

- ☐ $ACR staking launch

- ☐ KYC framework deployment

- ☐ Geofencing implementation

- ☐ Investigate DEX liquidity appetite

### D.5 Phase 2 (May-Jun 2026)

- ☐ Deploy bridge contract (ACXNET ↔ Avalanche)

- ☐ Unified order book integration

- ☐ Cross-chain messaging (Warp/Axelar)

- ☐ Market maker program

- ☐ Go-live: June 30, 2026

## Appendix E: Code Organization

### E.1 Shared Modules (No Changes)

- packages/wa-api/services/mb2/ – Marketplace v2 (100% shared)

- packages/api/services/apx/ – Project management (95% shared)

- packages/utils-server/entity-graph.ts – Permissions (100% shared)

- packages/api/services/carbon.service.ts – Market data (100% shared)

### E.2 Mode-Specific Modules

CPX Only (ACXNET): - packages/api/fiat.service.ts – Fiat deposits/withdrawals - packages/utils-server/ledger.ts – STMv2 interactions

DPX Only (Avalanche): - packages/api/wallet-auth.service.ts – SIWE authentication - packages/wa-api/services/swapbox.service.ts – Swap configuration - packages/wa-api/services/fct-factory.service.ts – ERC-20 deployment - packages/api/geofence.service.ts – Compliance checks

Shared with Conditional Logic: - packages/api/user.service.ts – Login routing - packages/wa-api/services/mb2/mb2.service.ts – Settlement routing - packages/utils-server/balance.ts – Balance queries

### E.3 Not Used for CPX/DPX

- apps/OrderMatcher/ – C# matching engine (CLOB/spot only)

- packages/oms/ – Order Management System (CLOB/spot only)

## Appendix F: Security Audit Scope

### F.1 Smart Contracts (Priority 1)

SwapBox.sol: - Reentrancy protection verification - Integer overflow/underflow checks - Access control on configureSwap() - Emergency pause mechanism - Expiry timestamp validation - Gas optimization review

FctTokenFactory.sol: - ERC-20 standard compliance - Metadata immutability - Mint authorization - Supply cap enforcement

Third-Party Dependencies: - OpenZeppelin Contracts v5.0+ (up-to-date check) - Slither/Mythril vulnerability scans

### F.2 Backend Services (Priority 2)

- Feature toggle logic (no bypasses)

- SIWE signature verification (replay attack prevention)

- SwapBox expiry monitoring (refund testing)

- Geofencing implementation (sanction list accuracy)

## Appendix G: Testing Strategy

### G.1 Unit Tests

describe('Order Validation (Feature Toggle)', () => {
  it('validates CPX ledger balance', async () => {
    process.env.FEATURE_DPX_MODE = 'false';
    const result = await validateOrder(order);
    expect(result.balanceSource).toBe('ledger');
  });

  it('validates DPX wallet balance', async () => {
    process.env.FEATURE_DPX_MODE = 'true';
    const result = await validateOrder(order);
    expect(result.balanceSource).toBe('wallet');
  });
});

### G.2 Integration Tests

CPX Flow (MBv2 Bilateral):

Register → Deposit Fiat → Seller Lists Project → 
Buyer Submits Request → Negotiation → Acceptance → 
Auto-Settle (transferOrTrade on ACXNET)

DPX Flow (MBv2 + SwapBox):

Connect Wallet → Seller Lists Project (FCT ERC-20) → 
Buyer Submits Request → Negotiation → Acceptance → 
Configure SwapBox → Buyer Deposits USDC → Seller Deposits FCT → 
Both Withdraw

### G.3 Load Testing

- 1000+ concurrent orders across both networks

- 100+ simultaneous SwapBox deposits

- Network resilience under congestion

## Appendix H: Deployment Environments

### H.1 Development

- Local Avalanche fork (Hardhat)

- Local ACXNET testnet (Avalanche Network Runner)

- Mock KYC/geofencing services

### H.2 Staging

- Avalanche Fuji testnet (43113)

- ACXNET testnet subnet

- Full KYC/compliance integration

### H.3 Production

- Avalanche C-Chain mainnet (43114)

- ACXNET custom L1

- Production KYC providers (Chainalysis, Sumsub)

## Appendix I: Monitoring & Observability

### I.1 Grafana Dashboards

ACXNET Monitoring: - Block production rate - Transaction throughput - Gas subsidy costs - Validator health

Avalanche Monitoring: - SwapBox deployment rate - Swap completion percentage - Average gas costs - Failed transaction alerts

MBv2 Metrics: - Project listings per day - Trade request volume - Negotiation success rate - Settlement latency

### I.2 Alerts

- Expired SwapBox instances (refund required)

- Failed transactions (retry needed)

- Network congestion (gas spikes)

- Geofencing violations

- KYC verification backlogs

## Appendix J: Support & Documentation

### J.1 User Guides (To Be Created)

For DPX Users: - “How to Connect Your Wallet (Metamask, Core Wallet)” - “Understanding SwapBox Settlement” - “Managing Gas Fees on Avalanche” - “KYC Verification Levels Explained”

For CPX Users: - “Trading on ACX/CPX (ACXNET)” - “How Marketplace v2 (MBv2) Works” - “Understanding Zero-Gas Trading”

### J.2 Admin Guides

- “Configuring CPX vs. DPX Mode”

- “Network-Specific Operations (ACXNET vs. Avalanche)”

- “Managing SwapBox Expirations”

- “KYC Tier Administration”

### J.3 API Documentation

New Endpoints (DPX): - POST /api/auth/wallet-login – SIWE authentication - GET /api/balance/wallet/:address/:token – Wallet balances - POST /api/mb2/configure-swap – SwapBox configuration - GET /api/mb2/swap/:swapId – Swap status - POST /api/compliance/kyc-attestation – Submit KYC data

## Appendix K: External Dependencies

### K.1 Smart Contract Libraries

- OpenZeppelin Contracts v5.0+

- Hardhat / Foundry testing frameworks

- Avalanche Subnet EVM

- Slither / Mythril security scanners

### K.2 Frontend Libraries

- WalletConnect v2

- Wagmi / Viem (Ethereum + Avalanche)

- Core Wallet SDK (Avalanche native)

- RainbowKit (wallet UI)

### K.3 Backend Libraries

- ethers.js v6 (Avalanche RPC providers)

- TypeChain (contract type generation)

- Moleculer.js (microservices)

- Avalanche.js (subnet/C-Chain operations)

### K.4 Avalanche-Specific

- Avalanche Network Runner (local subnet testing)

- Subnet EVM (ACXNET custom L1)

- Avalanche Warp Messaging (Phase 2 bridge)

- Trader Joe SDK (DeFi integrations)

## Appendix L: Glossary

ACXNET: AvaLabs Custom Layer 1 blockchain for ACX/CPX platform (institutional-grade, zero-gas)

CPX (Carbon Project Exchange): Custodial marketplace subsystem of ACX centralized exchange

DPX (Decentralized Project Exchange): Non-custodial marketplace on Avalanche C-Chain

FCT (Future Carbon Ton): Tokenized forward carbon credit (1 FCT = 1 ton CO₂e future delivery)

MBv2 (Marketplace v2): Bilateral negotiation platform for project-based FCT trading

SIWE (Sign-In with Ethereum): Wallet-based authentication standard (EIP-4361)

STMv2 (Security Token Manager v2): Centralized ledger smart contract for CPX on ACXNET

SwapBox: Bilateral escrow smart contract for trustless DPX settlement on Avalanche

$ACR: ACXRWA platform utility token (burn for access, stake for discounts, earn via liquidity mining)

## Appendix M: Quick Reference

### M.1 Networks at a Glance

| Mode | Network | Chain ID | Gas (User) | Finality |
| --- | --- | --- | --- | --- |
| DPX | Avalanche C-Chain | 43114 | ~$0.42 | <2 sec |
| CPX | ACXNET | TBD | $0.00 | <1 sec |

### M.2 Smart Contracts

| Contract | Network | Purpose |
| --- | --- | --- |
| STMv2.sol | ACXNET | CPX ledger (mint, fund, transfer) |
| SwapBox.sol | Avalanche | DPX bilateral escrow |
| FctTokenFactory.sol | Avalanche | Deploy ERC-20 FCTs |

### M.3 Timeline

| Phase | Dates | Key Deliverable |
| --- | --- | --- |
| 1A | Nov 2025 | Fuji testnet, ACXNET design |
| 1B | Dec 2025 | Development sprint, audit |
| 1C | Jan-Feb 2026 | ACXNET launch + Avalanche mainnet |
| 1D | Mar-Apr 2026 | Production scale |
| 2 | May-Jun 2026 | Cross-mode bridge (June 30) |

### M.4 API Endpoints (MBv2)

Shared: - GET /api/mb/orders – List projects - POST /api/mb/order – Create listing - POST /api/mb/trade-request – Submit request

DPX-Specific: - POST /api/mb2/configure-swap – Configure SwapBox - GET /api/mb2/swap/:swapId – Swap status

## Appendix N: References

### N.1 Source Documents

All original markdown files preserved in src/ directory: - src/Whitepaper-ARR-Phase1.md – Whitepaper content - src/ARR-Phase1-DPX-Refactoring.md – Complete technical spec - src/SwapBox-Contract.md – Full Solidity implementation - src/CPX-vs-DPX-Technical-Comparison.md – Detailed comparison - src/QUICK-REFERENCE.md – Developer cheat sheet - src/UPDATE-SUMMARY.md – Changelog - src/CHANGES-v1.1.md – Detailed change log

### N.2 External Resources

Avalanche: - Docs: https://docs.avax.network/ - Subnet EVM: https://github.com/ava-labs/subnet-evm - Core Wallet: https://core.app/ - Snowtrace Explorer: https://snowtrace.io/

DeFi Protocols: - Trader Joe: https://traderjoexyz.com/ - Aave (Avalanche): https://app.aave.com/ - Benqi: https://benqi.fi/

Standards: - EIP-4361 (SIWE): https://eips.ethereum.org/EIPS/eip-4361 - ERC-20: https://eips.ethereum.org/EIPS/eip-20 - OpenZeppelin: https://www.openzeppelin.com/

# Conclusion

This Architecture Refactoring Roadmap delivers a comprehensive technical blueprint for transforming ACX’s centralized Carbon Project Exchange into a dual-mode platform serving both institutional custodial (CPX on ACXNET) and DeFi-native non-custodial (DPX on Avalanche) markets.

Key Achievements: - Single unified codebase (feature toggle architecture) - Two optimized networks (ACXNET: zero-gas institutional | Avalanche: low-cost DeFi) - Trustless settlement via SwapBox smart contract - Comprehensive KYC/compliance framework - Tiered marketplace access via $ACR token utility

Phase 2 Vision: Cross-mode liquidity bridge enabling seamless trading regardless of custody preference, positioning ACXRWA to capture 100% of carbon credit demand.

Timeline: 6-month rollout (Nov 2025 – Jun 2026) culminating in unified CPX ↔ DPX liquidity pool.

Document Status: Complete & Ready for Publication
Total Length: ~80 pages
Classification: Internal / Investor-Shareable

End of Combined Technical Documentation